IMPLEMENTATION PLAN Podcast Press Kit — Web Page for sleep6.com Robert Taglianetti ¦ Sleep6 & Busby

Executive Summary

This plan outlines the implementation of a dedicated press kit page on sleep6.com that will serve as a shareable, always-current link for podcast outreach. Instead of attaching PDFs to pitch emails, Robert’s press kit will live at a clean URL (e.g., sleep6.com/press) that hosts can visit, bookmark, and reference before and after interviews.

The page will match the existing Sleep6 design system (Next.js, Tailwind CSS, dark navy/white palette) and include all content from the press kit and one-sheet documents, optimized for web consumption.

Why a Web Page Over a PDF

- Shareable link in pitch emails — cleaner than an attachment, no download friction

- Always current — update content instantly without resending files

- SEO benefits — the page becomes discoverable by podcast hosts searching for sleep industry guests

- Analytics — track visits with Vercel Analytics to see which pitches are getting traction

- Mobile-friendly — hosts reviewing pitches on their phone get a responsive experience

- Professional credibility — a dedicated /press page signals that Robert is media-ready

- Downloadable assets — hosts can still grab the PDF one-sheet and headshots directly from the page

Recommended URL Structure

Keep it simple and memorable. The URL should be easy to type into a pitch email or say out loud on a call.

| Primary URL | sleep6.com/press |
| --- | --- |
| Alternative | sleep6.com/podcast |
| File Path | src/app/press/page.tsx |

Note: Consider also setting up sleep6.com/press/robert if you anticipate adding more team members or guests to the press section in the future.

Page Sections & Content Map

The web page should translate the press kit and one-sheet content into a scrollable, single-page layout. Below is the recommended section order and what goes in each:

| # | Section | Content & Notes |
| --- | --- | --- |
| 1 | Hero / Header | Robert’s name, title (“Sleep Industry Expert”), tagline quote, professional headshot. Navy background matching Sleep6 brand. CTA button: “Book Robert as a Guest” linking to email or Calendly. |
| 2 | Bio | The 3-paragraph bio from the press kit. Keep it scannable — consider pulling out key stats (25+ years, Made in USA, Walmart partnership) as highlighted callouts beside the text. |
| 3 | Topics | The 10 topics Robert speaks on, displayed as a clean grid or card layout. Each topic as a short card with an icon or accent color. |
| 4 | Interview Angles | The 4 angle cards (Business, Health/Wellness, Chicago, Consumer) with short descriptions. Helps hosts self-select the right framing. |
| 5 | Sample Questions | The 10 suggested questions in a numbered list or accordion. Hosts love this — it’s the section that does the most work. |
| 6 | As Seen In | Logo bar of Built In Chicago, InsideHook, BedTimes Magazine, PR Newswire. Link each to the actual article. |
| 7 | Quick Facts | The key stats table from the one-sheet, styled as a sidebar or compact grid. |
| 8 | Downloads | Buttons to download the PDF one-sheet, full press kit (DOCX or PDF), headshot (high-res JPG), and Sleep6/Busby logos. |
| 9 | Booking CTA | Sticky or final section with email, LinkedIn, phone, and preferred recording platforms. Repeat the CTA button. |

Design Guidelines

The press page should feel like a natural extension of sleep6.com. Here are the specific design parameters to follow:

Typography & Colors

Match the existing Sleep6 site exactly. The current site uses a clean sans-serif stack with the navy/white palette:

- Primary navy: #1B3A5C (headers, hero background)

- Accent blue: #3A7CA5 (links, highlights, section borders)

- Body text: #222222 on white backgrounds

- Light background sections: #EDF4F8 for alternating contrast

- Font: Match whatever the Sleep6 site currently uses (appears to be a system sans-serif or similar clean typeface via Next.js/Tailwind defaults)

Layout Approach

- Single-page scroll with smooth anchor navigation (optional sticky nav with section links)

- Full-width hero section with navy background, matching the Sleep6 homepage hero treatment

- Alternating white and light-blue background sections for visual rhythm

- Max content width of ~1200px, centered, matching the Sleep6 site container

- Responsive: stack columns on mobile, ensure the page is fully functional on a phone screen

- Generous whitespace between sections — this is a credibility page, not an e-commerce page

Photography & Assets Needed

- Professional headshot of Robert (at least 800x800px, ideally lifestyle/factory setting to match the Sleep6 brand story)

- Sleep6 logo (already on the site)

- Busby logo (for brand section or favicon alternate)

- Press outlet logos: Built In Chicago, InsideHook, BedTimes Magazine, PR Newswire (pull from their brand/press pages)

- Optional: factory/product photos already on the Sleep6 site can be reused as background texture

Technical Implementation

This is a straightforward Next.js page addition. No new dependencies, no backend changes, no database work.

Step 1: Create the Page Route

src/ app/ press/ page.tsx ← Main press kit page opengraph-image.png ← OG image for social sharing components/ press/ PressHero.tsx ← Hero section component PressBio.tsx ← Bio section PressTopics.tsx ← Topics grid PressQuestions.tsx ← Sample questions PressLogos.tsx ← As Seen In logo bar PressDownloads.tsx ← Download buttons PressCTA.tsx ← Booking CTA public/ press/ robert-headshot.jpg Robert_Taglianetti_One_Sheet.pdf Robert_Taglianetti_Press_Kit.pdf sleep6-logo.png busby-logo.png

Step 2: SEO & Metadata

Add proper Next.js metadata for the press page. This is important — when a podcast host Googles “Robert Taglianetti sleep” or “Sleep6 press kit,” this page should rank.

// src/app/press/page.tsx import { Metadata } from 'next'; export const metadata: Metadata = { title: 'Press Kit ¦ Robert Taglianetti - Sleep6 & Busby', description: 'Book Robert Taglianetti as a podcast guest. 25+ years in the sleep industry. Founder of Sleep6 & Busby. Topics: mattress science, Made in USA, sleep wellness.', openGraph: { title: 'Robert Taglianetti - Podcast Press Kit', description: 'Sleep industry expert. 25+ years. Book as guest.', images: ['/press/opengraph-image.png'], }, };

Step 3: Structured Data (Optional but Recommended)

Add JSON-LD structured data to help search engines understand this is a person/press page. This improves how Robert appears in Google Knowledge Panels and search results.

<script type="application/ld+json"> { "@context": "https://schema.org", "@type": "Person", "name": "Robert Taglianetti", "jobTitle": "Founder & Operator", "worksFor": [ { "@type": "Organization", "name": "Sleep6" }, { "@type": "Organization", "name": "Busby" } ], "url": "https://sleep6.com/press", "sameAs": [ "https://linkedin.com/in/robert-taglianetti-25499795", "https://instagram.com/sleep6_" ] } </script>

Step 4: Download Assets

Convert the press kit and one-sheet to PDF and host them in the /public/press/ directory. Add download buttons using standard anchor tags with the download attribute:

<a href="/press/Robert_Taglianetti_One_Sheet.pdf" download className="btn-primary"> Download One-Sheet (PDF) </a>

Step 5: Analytics

If Vercel Analytics is already enabled on the Sleep6 site, the /press page will automatically be tracked. For deeper insight, consider adding custom event tracking on key interactions:

- Page visit (automatic via Vercel Analytics)

- One-sheet download click

- Full press kit download click

- Email CTA click (“Book Robert” button)

- Headshot download click

This data tells you which pitches are converting — if you send 20 pitch emails and see 8 visits to /press, you know your open/click rate before a single host replies.

How to Use in Pitch Emails

The whole point of the web page is to make the pitch email shorter and more effective. Here’s how the URL fits into the outreach workflow:

In the Pitch Email

Subject: Podcast Guest Pitch — 25-Year Sleep Industry Expert (Chicago-Based) Hi [Host Name], [2-3 sentences personalized to their show] Robert Taglianetti has spent 25+ years in the mattress industry and founded Sleep6 and Busby right here in Chicago. He speaks on everything from sleep science to Made-in-USA manufacturing to landing a Walmart partnership. Full press kit with suggested questions and topics: sleep6.com/press Happy to send more info or hop on a quick call. Best, [Your name]

Notice: the pitch email is short. The URL does the heavy lifting. No PDF attachment needed. The host clicks, gets the full picture, and can self-serve everything they need to prep for the interview.

In Email Signatures

Add the press page link to Robert’s email signature as a secondary link:

Robert Taglianetti Founder, Sleep6 & Busby sleep6.com ¦ mybusby.com Press & Podcast Inquiries: sleep6.com/press

Implementation Timeline

| Phase | Task | Est. Time | Priority |
| --- | --- | --- | --- |
| Prep | Collect headshot, logos, convert docs to PDF | 1 hour | HIGH |
| Prep | Create OG image (1200x630px) for social previews | 30 min | MEDIUM |
| Build | Create /press route and page layout | 2–3 hours | HIGH |
| Build | Build section components (Hero, Bio, Topics, etc.) | 3–4 hours | HIGH |
| Build | Responsive testing (mobile, tablet, desktop) | 1 hour | HIGH |
| Build | Add SEO metadata and structured data | 30 min | HIGH |
| Build | Add download buttons and analytics events | 30 min | MEDIUM |
| Launch | Deploy to Vercel, test live URL | 15 min | HIGH |
| Launch | Add /press link to site navigation (footer) | 15 min | MEDIUM |
| Launch | Update Robert’s email signature | 5 min | LOW |
| Post | Create pitch email template referencing the URL | 30 min | MEDIUM |
| Post | Set up Vercel Analytics dashboard for /press tracking | 15 min | LOW |

Total estimated build time: 8–10 hours from prep to live deployment

This assumes familiarity with the existing Sleep6 codebase. The page is purely presentational — no API calls, no database, no auth. It’s essentially a styled content page.

Future Enhancements

These aren’t needed for launch but could add value over time:

- Calendly embed — Let hosts book a recording slot directly from the page without back-and-forth email

- Audio/video reel — Once Robert has a few podcast appearances, embed a 60–90 second highlight reel

- Testimonials from hosts — After early interviews, ask hosts for a one-line quote and add a testimonial section

- Episode archive — Link to completed podcast episodes as they go live, building social proof over time

- Multiple guest profiles — If other team members start doing podcasts, the /press route can become a hub

- Automated pitch tracking — Integrate with a CRM or simple Airtable to log which hosts visited the page

Ready to Build? This page can be live within a single sprint. All content is written and ready to go.